Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 11-10-2025 |
| --- | --- |
| Team ID | SWUID20250177148 |
| Project Name | SB Works |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Setup | USN-1 | As a user, I can register for a new account as either a Client or a Freelancer. | 5 | High |
|  |  | USN-2 | As a user, I can log in securely to the platform. | 3 | High |
|  |  | USN-3 | As a logged-in user, I can view my role-specific dashboard (Client, Freelancer, or Admin). | 3 | High |
| Sprint-2 | Project & Profile Management | USN-4 | As a Client, I can post a new project with a title, description, budget, and skills. | 5 | High |
|  |  | USN-5 | As a Freelancer, I can browse and filter a list of all available projects. | 3 | High |
|  |  | USN-6 | As a Freelancer, I can update my profile with my skills and a personal description. | 3 | Medium |
| Sprint-3 | Application & Hiring Workflow | USN-7 | As a Freelancer, I can submit a proposal (bid) on a project that matches my skills. | 5 | High |
|  |  | USN-8 | As a Client, I can view all applications and proposals submitted for my projects. | 3 | High |
|  |  | USN-9 | As a Client, I can accept an application to hire a freelancer for my project. | 3 | High |
| Sprint-4 | Collaboration & Admin Oversight | USN-10 | As a Client or Freelancer, I can use the integrated chat to communicate about an active project. | 8 | High |
|  |  | USN-11 | As a Freelancer, I can submit my completed work directly through the platform for the client to review. | 3 | Medium |
|  |  | USN-12 | As an Admin, I can view and manage all users and projects from a central dashboard to ensure platform integrity. | 5 | High |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 10 Days | 11 Oct 2025 | 21 Oct 2025 | 11 | 21 Oct 2025 |
| Sprint-2 | 11 | 10 Days | 22 Oct 2025 | 01 Nov 2025 | 11 | 01 Nov 2025 |
| Sprint-3 | 11 | 10 Days | 02 Nov 2025 | 12 Nov 2025 | 11 | 12 Nov 2025 |
| Sprint-4 | 16 | 10 Days | 13 Nov 2025 | 23 Nov 2025 | 16 | 23 Nov 2025 |